IT Risk Register

Simulated Healthcare Organization — Access, Compliance & Third-Party Risk

Shaquille Jackson  |  Self-directed GRC portfolio project  |  github.com/shaquillej

Purpose & Scope

This risk register applies standard risk-assessment methodology (likelihood x impact scoring, documented treatment plans, ownership, and review cadence) to the same simulated healthcare organization used across this portfolio's Okta IAM, HIPAA audit, and ServiceNow projects. It is a self-directed exercise built to demonstrate risk register construction and maintenance, not a record of a real employer's actual risk environment. Two entries (R-04, R-07) intentionally correspond to findings already surfaced by the HIPAA-Aligned User Access Review & Compliance Audit project, to show the register and the audit produce consistent severity ratings independently.

Methodology

Each risk is scored on Likelihood (1-5) and Impact (1-5); Risk Score = Likelihood x Impact. Bands: 1-6 = Low, 7-14 = Medium, 15-25 = High. Every risk has a named owner role, a documented treatment plan (mitigate, transfer, accept, or avoid), a current status, and a review cadence.

Risk Register

| ID | Risk Description | Category | L | I | Score | Band | Existing Controls | Treatment Plan | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R-01 | Excessive/orphaned access retained after a role change or offboarding event | Access Control | 4 | 4 | 16 | High | Quarterly UAR process (Okta project) | Automate an offboarding trigger tied to role-change status; move to monthly UAR for high-sensitivity groups | IAM Analyst | Mitigating |
| R-02 | Shared/generic accounts used in place of individually attributable accounts | Access Control | 2 | 4 | 8 | Medium | RBAC role design discourages shared accounts by default | Add a periodic account-ownership check to the UAR checklist | IAM Analyst | Open |
| R-03 | Quarterly User Access Review missed or completed incompletely | Governance | 2 | 3 | 6 | Low | Documented UAR package and process exist | Calendar-driven review reminders; named backup reviewer | IAM Analyst / Compliance | Mitigated |
| R-04 | Vendor/sub-processor handles data with no documented data protection agreement on file | Third-Party / Vendor | 3 | 5 | 15 | High | None formalized prior to this exercise | Require a signed DPA and sub-processor disclosure before onboarding (see Vendor Risk Review) | GRC / Procurement | Open |
| R-05 | Vendor-managed application component runs an outdated version between patch cycles | Technical / Operational | 2 | 3 | 6 | Low | Vendor-managed SaaS patch cadence (contractual, not internally controlled) | Track vendor release notes; confirm patch SLA is stated in the vendor contract | IT / Vendor | Open |
| R-06 | MFA / step-up authentication not enforced consistently across all access tiers | Access Control | 3 | 4 | 12 | Medium | Tiered MFA sign-on policy already enforces step-up for higher-sensitivity groups (Okta project) | Extend step-up MFA to remaining lower-tier groups on a phased basis | IAM Analyst | Mitigating |
| R-07 | Role definitions grant broader access than the HIPAA minimum-necessary standard requires | Compliance | 3 | 5 | 15 | High | HIPAA-aligned access review checklist already flagged this as a High finding (audit project) | Remediation plan from the HIPAA audit tracked to closure; re-scope the 2 flagged roles | Compliance / IAM | In Progress |
| R-08 | No formal incident response / breach notification runbook exists | Governance | 2 | 5 | 10 | Medium | None documented | Draft an incident response runbook using the Application Support Playbook's escalation matrix as a starting structure | GRC / IT | Open |
| R-09 | Support-ticket and access-log data retention/disposal schedule is undocumented | Data Governance | 2 | 3 | 6 | Low | Default ServiceNow retention settings, not formally reviewed | Document a retention schedule aligned to HIPAA recordkeeping expectations | IT / Compliance | Open |
| R-10 | New SaaS vendors can be onboarded without a documented risk assessment | Third-Party / Vendor | 3 | 3 | 9 | Medium | None formalized prior to this exercise | Apply the Vendor & Third-Party Risk Review methodology to every new vendor before onboarding | GRC | Mitigated |

Summary

3 High, 4 Medium, 3 Low. Access control and third-party/vendor risk account for the majority of High-severity entries — consistent with where the HIPAA audit project independently found its highest-severity findings. Highest-priority open items: a documented vendor DPA/onboarding requirement (R-04) and closing the 2 over-broad role definitions already identified by the HIPAA audit (R-07).

Review cadence: full register reviewed quarterly alongside the User Access Review cycle; individual risks re-scored immediately if a related control changes (e.g., a new vendor onboarded, a role redefined).